## Slide 1: MP3 Player
Tauseef Indikar & Gaurav Shukla
Embedded system design – final project

## Slide 2: DESIGN
LCD
MCU
DAC
DSP
MEMORY
CARD
SPI
IIC
MAPPED
IIS
CLOCK
MPEG BITSTREAM
PLAY
STOP
NEXT
PREV
RESET
CLOCK

## Slide 3: HARDWARE REQUIREMENTS
MCU with I2C interface (AT89C51ID2/ AT89C51RC2(software IIC))
MPEG 1/2 Layer 2/3 Audio Decoder – (MAS3507D/STA013)
DAC for Audio Output – (DAC3550A/CS4334)
Graphic LCD
Memory card and reader

## Slide 4: SOFTWARE REQUIREMENTS
Write/Optimize drivers for accessing FAT32 file-system using SPI interface
  This will be used to get mp3 songs from Memory Card
I2C is used to control data flow between MCU and DSP
  This will be used to send data to DSP till its buffer is full
Find a fast way to bitstream data to DSP on a single wire
Control file selection and display to user
LCD Program to display current status, name of playing track and volume level
Additional facilities will be implemented if time permits

## Slide 5: KEY MILESTONES
Week 1
Complete LCD H/W & Drivers
Week 2
Complete FAT32 Drivers and File interfacing.
Week 3
Week 4
Complete DSP and DAC H/W
Complete S/W for DSP bitstreaming of MPEG file
Complete Memory Card H/W
Complete I2C interfacing with DSP
Start on DSP and DAC H/W
Complete Volume control and Display

## Slide 6: PROJECT DELIVERABLES
Preliminary Design Review – 3/15
Final Project – 4/26
Final Presentation – 4/27
Final Project Report – 5/2

## Slide 7: FALL BACK PLAN
PLAN B – Digital Photo Frame
  Will use a FAT16 file-system instead of FAT32
  A color LCD with touchscreen will be implemented
  Pictures stored on memory card will be displayed as a slide show
  Also a touchscreen to write notes/draw and save it as image files will be implemented
PLAN C – Bluetooth Audio Player
  A bluetooth module to be implemented to receive audio information
  This audio will be forwarded to the MPEG DSP and DAC for processing and playing.
  An LCD module will show available bluetooth modules to be paired and buttons implemented to control the device

## Slide 8: REFERENCES
https://www.pjrc.com/tech/mp3/
http://www.st.com/st-web-ui/static/active/en/resource/technical/document/datasheet/CD00001694.pdf

## Slide 9
THANK YOU...